**Final Year Project Weekly Updates:**

**19TH Oct – 23rd Oct:**

**What I did last week:**

Researched more in depth about the protocols that are used in cars and about the can-bus system that is used.

**What I am doing this week:**

Researching what micro controller would suit my project and researching more about an electronic OBD ecu protocol simulator. Working on the proposal.

**Are there any blockers:**

No.

**26TH Oct – 30th Oct:**

**What I did last week:**

Researched what micro controller would suit my project and researched more about an electronic OBD ecu protocol simulator. Working on the proposal.

**What I am doing this week:**

Researching what pins are needed in the OBD plug and finalising the proposal.

**Are there any blockers:**

No.

**2nd Nov – 6th Nov:**

**What I did last week:**

Researching what pins are needed in the OBD plug and finalising the proposal.

**What I am doing this week:**

Started working on the android app development in android studio.

**Are there any blockers:**

No.

**9th Nov – 13th Nov:**

**What I did last week:**

Started working on the android app development in android studio.

**What I am doing this week:**

More development on the android User interface and development on the Canbus side. Reading documentation on the devices I will be using.

**Are there any blockers:**

No.

**16th Nov – 20th Nov:**

**What I did last week:**

More development on the android User interface and development on the Canbus side. Reading documentation on the devices I will be using.

**What I am doing this week:**

Development on the Canbus. Reading more documentation.

**Are there any blockers:**

No.

**23rd Nov – 27th Nov:**

**What I did last week:**

More development on the android User interface and development on the Canbus side. Reading documentation on the devices I will be using.

**What I am doing this week:**

MoreDevelopment on the Canbus. Reading more documentation.

**Are there any blockers:**

Yes – hardware has not arrived.

**30th Nov – 4th Dec:**

**What I did last week:**

MoreDevelopment on the Canbus. Reading more documentation.

**What I am doing this week:**

Reading more into My SQL and AWS, trying to work with MCUxpresso as hardware has not arrived.

**Are there any blockers:**

Yes – hardware has not arrived.

**7th Nov – 11th Dec:**

**What I did last week:**

Reading more into My SQL and AWS, trying to work with MCUxpresso as hardware has not arrived.

**What I am doing this week:**

Started coding an example in MCUxpresso the shows the internal loopback working in the freedom k64f. Progress slow due to assignments and exams.

**Are there any blockers:**

No.

**14th Nov – 18th Dec:**

**What I did last week:**

Started coding an example in MCUxpresso the shows the internal loopback working in the freedom k64f. Progress slow due to assignments and exams.

**What I am doing this week:**

Got my hardware setup and started coding my own example that replicates the example as the configuration tool can be used to setup can bus and the example project sets can bus up in the code.

**Are there any blockers:**

No.

**4th Nov – 8th Jan:**

**What I did last week:**

Got my hardware setup and started coding my own example that replicates the example as the configuration tool can be used to setup can bus and the example project sets can bus up in the code.

**What I am doing this week:**

Got the internal loop working, moving onto the ecu simulator but having problems with the transceiver. Currently troubleshooting the CAN H and CAN L wires checking the resistance and voltages to make sure that they are working properly.

**Are there any blockers:**

No.